# *) Work done in this sprint -Sprint 2

# 1.Dataset preparation and integration

# T-33 – Prepare and Add Dataset: collected and prepared the full dataset including course content, lesson materials, and exercise data, then inserted all records into the system database.

# 2. System function updates

# T-34 – Update System Functions: updated and improved system functions based on the integrated dataset and feedback from Sprint 1, including refinements to course display, exercise rendering, and enrollment flow.

# 3.Testing

# Validated that course data, lesson content, and exercise records are correctly stored and retrieved from the database.

# Tested learning features end-to-end to confirm accurate display of lesson materials and correct exercise submission handling.

# Verified ranking and progress updates reflect correctly after dataset integration.

# 4. Sprint submission

# T-35 – Submit Sprint 2: compiled updated system functions, integrated dataset, and testing results, then submitted for review and evaluation.

# *) Work planning for next sprint

## Bug fixing and refinement

## T-36 – Update System Functions: improve and refine system functionalities based on feedback from Sprint 1 and dataset integration, ensuring all learning features operate correctly.

## T-37 – System Testing: perform system testing to ensure updated features work correctly and all modules function properly together.

## T-38 – Fix System Bugs: identify and fix bugs discovered during testing to improve system stability and performance.

## T-39 – Code Refactoring & Optimization: improve code quality by refactoring existing source code, optimizing performance, and ensuring consistent coding standards across the project.Final submission preparation

## Sprint submission

# T-40 – Submit Sprint 3: compile the updated system after refactoring, testing, and bug fixing, then prepare documentation and submit Sprint 3 deliverables.

# *) Issues & Questions

## Some course and lesson pages still rely on hardcoded sample data in certain edge cases where the dataset does not yet cover all scenarios.

## The exercise result display does not yet show detailed feedback per question, only the total score.

## Forum and note features are functional but have not been fully tested with the complete dataset in place.

## Question: Should per-question feedback be added to the exercise result page in Sprint 3, or is total score sufficient for the current scope?

## Question: Are there additional dataset fields needed to support teacher-side course management features?

# *) Change Requests

## Strengthen database-backed data management to reduce reliance on any remaining hardcoded or static content.

## Improve exercise result display to provide more informative feedback to learners after submission.