# *) Work done in this sprint  - Sprint 3

## Bug fixing and system refinement

## Update System Functions: improved and refined system functionalities based on feedback from Sprint 1 and Sprint 2, ensuring all learning features including course registration, lesson viewing, exercise submission, ranking, notes, and forum operate correctly.

## T-37 – System Testing: performed full system testing to verify that all updated features work correctly and that modules integrate properly together.

## T-38 – Fix System Bugs: identified and resolved bugs across frontend templates, backend controllers, and service layers. Verified that applied fixes did not introduce new regressions.

## T-39 – Code Refactoring & Optimization: refactored controller and service classes for consistency, optimized database queries in ranking and enrollment services, and standardized Thymeleaf template structure across all pages.

## Final sprint submission

# T-40 – Submit Sprint 3: compiled the updated system after refactoring, optimization, testing, and bug fixing. Prepared documentation and submitted Sprint 3 deliverables for evaluation.

# *) Work planning for next week

## Final validation and handover preparation

- T-41 – Organize Repository Structure: review and organize the project repository including source code, resources, configuration files, and folder structure to ensure a clean and understandable codebase for handover.

- T-42 – Client Final Approval: present the completed system for final evaluation and approval, confirming that all functional and non-functional requirements defined in the SRS are satisfied.

## Completion of release activities

-   Verify that the final system meets the approved scope and quality requirements.

-   Prepare final handover materials and confirm completion of all project deliverables (T-43, T-44).

# *) Issues & Questions

## Some admin-side pages (course management, lesson management) still have minor UI inconsistencies that need final polish before handover.

## The notification system is functional but delivery timing for certain events (e.g., new assignment posted) has not been fully verified under load.

## Teacher dashboard statistics are displayed correctly but have not been tested with large volumes of student data.

## Should custom error pages (403, 404, 500) be completed before final handover, or is the default Spring error handling acceptable?

7. Are there any remaining SRS requirements that have not yet been implemented and need   to be addressed before client final approval?

# *) Change Requests

## Add custom error-handling pages (403, 404, 500) to improve system reliability and user experience.

## Finalize and clean up all remaining UI inconsistencies across admin, teacher, and student views before final handover.

## Ensure all modules (forum, notification, ranking, notes) are fully merged and stable in the main branch.